# Proposal: Proof of Concept: Mainframe-Integrated On-Prem AI Using Ollama and vLLM

1. Executive Summary

This Proof of Concept (POC) proposes the deployment and evaluation of on-premises Large Language Model (LLM) inference on IBM Z, using z/Linux on z/VM as the AI runtime substrate. The POC will compare two open-source inference runtimes; Ollama and vLLM, running the Qwen-3.5 LLM to determine suitability for secure, governed, enterprise AI workloads collocated with mainframe systems of record.

The objective is to validate that IBM Z can serve as a sovereign AI platform, capable of running modern reasoning models on-prem, with predictable cost, strong governance, and direct integration into existing z/OS workflows, without cloud dependency or data egress.

2. Business Rationale

Enterprise adoption of generative AI is currently constrained by:

- Data residency and regulatory requirements

- Unpredictable per-token cloud costs

- Lack of auditability and deterministic controls

- Latency and availability mismatches with core systems of record

IBM Z already solves these problems at scale for transactional workloads. This POC tests whether LLM inference can be safely, efficiently, and operably integrated into the mainframe ecosystem, extending Z from “system of record” to system of reasoning.

3. POC Objectives

- Validate technical feasibility of running modern LLM inference on IBM Z (s390x)

- Compare inference runtimes:

  - Ollama (developer-centric, simplified runtime)

  - vLLM (enterprise, OpenAI-compatible, production-grade)

- Measure operational characteristics:

  - Latency

  - Throughput

  - CPU and memory utilization

  - zIIP eligibility

- Assess integration readiness with z/OS via REST-based APIs

- Evaluate governance, security, and auditability aligned with RACF and SMF principles

4. Scope

In Scope

- z/Linux on z/VM LPAR

- CPU-only inference (no GPU dependency)

- Qwen-3.5 LLM (7B-class or appropriately sized variant)

- REST-based inference access

- Controlled internal network only (no internet egress)

Out of Scope

- Model training or fine-tuning

- Inline transaction-path inference on z/OS

- Production SLAs

- External data ingestion

## 5. Target Architecture

### High-Level Architecture

z/OS

├─ CICS / Batch / REXX (optional callers)

└─ z/OS Connect EE or EXEC CICS WEB ↓ (TLS, internal network) z/Linux on z/VM

├─ Ollama runtime + Qwen-3.5

└─ vLLM runtime + Qwen-3.5 ↓ Observability & metrics

Platform Choice Rationale

z/Linux on z/VM is selected because:

- Full Linux ecosystem support for AI tooling

- Mature Python, PyTorch, and compiler chains

- Cleaner zIIP offload characteristics

- Strong isolation from z/OS RAS domains

- Aligns with IBM best practices for LLM-class workloads

6. Model Selection: Qwen-3.5

Qwen-3.5 is selected for the POC because:

- Modern, high-quality reasoning capability

- Open model appropriate for on-prem deployment

- Available in parameter sizes suitable for CPU inference

- Compatible with both Ollama and vLLM runtimes

- Strong multilingual and technical language performance

7. Inference Runtime Comparison

Ollama (Developer-Focused Runtime)

Purpose in POC:

- Rapid deployment and validation

- Developer experience

- Low operational overhead

Characteristics:

- Minimal configuration

- Simple CLI and REST interface

- Single-node oriented

- Limited enterprise controls

Evaluation Criteria:

- Setup time

- Resource usage

- Latency under light load

- Ease of model management

vLLM (Enterprise Inference Runtime)

Purpose in POC:

- Production-grade inference evaluation

- OpenAI-compatible API surface

- Future RAG and agent readiness

Characteristics:

- Explicit resource management

- Better throughput under concurrency

- API compatibility with existing tooling

- Aligns with OpenShift and Kubernetes patterns

Evaluation Criteria:

- Throughput under load

- p95 / p99 latency

- Memory utilization (KV cache behavior)

- Integration readiness with z/OS Connect EE

8. Evaluation Metrics

| Category | Metric |
| --- | --- |
| Performance | Average, p95, p99 inference latency |
| Throughput | Requests per second |
| Resource Use | CPU %, memory footprint |
| Cost Signal | MIPS / zIIP consumption |
| Stability | Error rate, timeout behavior |
| Operability | Startup, restart, logging |
| Security | Network isolation, IAM model |
| Integration | REST call reliability from z/OS |

9. Security & Governance Model

- No external network access

- Inference endpoints restricted to internal subnets

- TLS for all API calls

- Service identity mapped to principle of least privilege

- Logs retained for audit review

- Model outputs treated as advisory, not authoritative

The POC explicitly follows the principle:

“AI augments deterministic logic; it does not replace it.”

10. Success Criteria

The POC is considered successful if:

- Qwen-3.5 runs reliably on IBM Z (s390x)

- Both runtimes can serve inference requests with predictable latency

- vLLM demonstrates a clear path to enterprise integration

- No data leaves the mainframe security boundary

- Operational complexity is acceptable to existing platform teams

- Findings support a scalable reference architecture for future adoption

11. Deliverables

- Architecture diagram

- Runtime comparison report (Ollama vs vLLM)

- Performance benchmark summary

- Security and governance assessment

- Recommendation for next-phase pilot or production design

12. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| CPU-only performance limits | Use right-sized model and batching |
| Library gaps on s390x | Prefer proven Linux-native builds |
| Over-expectation of AI outputs | Deterministic validation layer |
| Scope creep | Fixed POC objectives and metrics |

13. Strategic Alignment

This POC directly supports:

- Data sovereignty initiatives

- Cost-predictable AI adoption

- Secure mainframe modernization

- AI-assisted operations and development

- Reuse of existing z/OS integration patterns

It establishes the foundation for a Cognitive Sysplex, where AI reasoning is governed with the same rigor as enterprise transaction processing.

14. Conclusion

This POC is not about replacing existing systems or chasing cloud-native trends. It is about proving that the mainframe can safely host enterprise intelligence, under enterprise rules, with enterprise reliability.

If successful, IBM Z becomes not just the system of record, but the system of reasoning.